INITIAL PROJECT PLANNING TEMPLATE

Smartphone Addiction and Digital Well-Being Analytics

| Team ID | MCA |
| --- | --- |
| Project Name | Smartphone Addiction and Digital Well-Being Analytics |
| Maximum Marks | 4 Marks |

1. Project Overview

This project analyzes smartphone usage patterns and their relationship with digital well-being. The project uses MySQL for data storage and Power BI for analysis and visualization. The dashboard will present screen-time patterns, digital addiction indicators, and selected well-being measures in a simple and interactive way.

2. Project Objectives

To collect and organize smartphone usage and digital well-being data.

To identify patterns of high or excessive smartphone usage.

To analyze the relationship between smartphone usage and selected well-being indicators.

To create useful KPIs, charts, and filters in Power BI.

To provide a simple dashboard for understanding digital usage and well-being patterns.

3. Product Backlog, Sprint Schedule, and Estimation

The following backlog gives the main project tasks and their planned sprint, effort, and priority.

| Sprint | Functional Requirement | User Story / Task | Points | Priority |
| --- | --- | --- | --- | --- |
| Sprint-1 | Project Planning & Data Collection | Define project scope, objectives, requirements, and required data fields. | 2 | High |
| Sprint-1 | Project Planning & Data Collection | Collect or prepare smartphone usage and well-being dataset. | 3 | High |
| Sprint-1 | Project Planning & Data Collection | Document the dataset fields and their meanings. | 2 | Medium |
| Sprint-2 | MySQL & Data Cleaning | Create MySQL database and tables for the project data. | 3 | High |
| Sprint-2 | MySQL & Data Cleaning | Import the dataset into MySQL and check the records. | 3 | High |
| Sprint-2 | MySQL & Data Cleaning | Clean missing, duplicate, and inconsistent values. | 3 | High |
| Sprint-3 | Usage & Addiction Analysis | Calculate average screen time and other usage measures. | 2 | High |
| Sprint-3 | Usage & Addiction Analysis | Analyze usage patterns by available categories such as age group. | 3 | Medium |
| Sprint-3 | Usage & Addiction Analysis | Create a project-level digital addiction indicator. | 4 | High |
| Sprint-4 | Digital Well-Being Analysis | Analyze selected well-being measures such as sleep, stress, mood, or productivity. | 3 | High |
| Sprint-4 | Digital Well-Being Analysis | Study the relationship between smartphone usage and well-being indicators. | 4 | High |
| Sprint-4 | Digital Well-Being Analysis | Prepare charts for comparing usage and well-being patterns. | 3 | Medium |
| Sprint-5 | Power BI Dashboard | Connect the cleaned MySQL data to Power BI. | 3 | High |
| Sprint-5 | Power BI Dashboard | Create KPI cards and charts for smartphone usage and well-being. | 4 | High |
| Sprint-5 | Power BI Dashboard | Add filters and an interactive dashboard view. | 4 | High |
| Sprint-6 | Testing & Final Submission | Test calculations, filters, charts, and dashboard values. | 3 | High |
| Sprint-6 | Testing & Final Submission | Prepare project report, screenshots, and final presentation. | 4 | High |

4. Sprint Schedule

| Sprint | Start Date | End Date | Main Work |
| --- | --- | --- | --- |
| Sprint-1 | 20-Sep-2026 | 26-Sep-2026 | Planning and data collection |
| Sprint-2 | 27-Sep-2026 | 03-Oct-2026 | MySQL setup and data cleaning |
| Sprint-3 | 04-Oct-2026 | 10-Oct-2026 | Usage and addiction analysis |
| Sprint-4 | 11-Oct-2026 | 17-Oct-2026 | Digital well-being analysis |
| Sprint-5 | 18-Oct-2026 | 24-Oct-2026 | Power BI dashboard |
| Sprint-6 | 25-Oct-2026 | 31-Oct-2026 | Testing and final submission |

5. Expected Outcome

The final system will provide a clean dataset, MySQL database, analytical results, and an interactive Power BI dashboard that helps users understand smartphone usage, digital addiction indicators, and digital well-being patterns.